## Slide 1: Ruse Cruise Stocks
Sprint 1 Presentation
CSI 480
Cox, Bernero, Mi, Croke
Notes: Caroline

## Slide 2
User Interface Mockups
Notes: Caroline

## Slide 3
Open Screen
Allows for password protection to your data.
Allows for a new password through the “New User” button.
  Includes a pop up window
Notes: Cailtin

## Slide 4
Portfolio View
Ability to search for stock to add them to portfolio
Sortable list of added stocks
  Number you own
  Percent change from last close
  Current value
  “More Info” button switches to next screen
Notes: Damien

## Slide 5
More Info
Expands the information of one stock
Includes:
  Current value
  Today’s high
  Today’s low
  Previous Close
  Percent change
  Historical graph with time period options
  Ability to delete this stock from your portfolio
Notes: Matt

## Slide 6: Technical Overview
Alpha Vantage API
  Parses JSON
Can only store one portfolio/user
Will store the most recent data for your portfolio to show in the case that the API doesn’t respond
Uses Apache Maven with Java for build automation
Using the Java Card layout to switch between screens
Notes: Caroline

## Slide 7: Sprint Overview
Implemented API (16 Story Points)
  Batch stock retrieval
  Single stock retrieval
  Daily History retrieval
  Calculation of percent change
Planned UI and system design
Began UI (8 Story Points)
  Basic login screen
  Switch between screens
  List stocks on portfolio screen
  Began the implementation of the search button
Sprint 2
  Display historical data
  Visual indicators on portfolio
  Searching stocks to add to portfolio
  keep API updated automatically
Notes: Caroline

## Slide 8: DEMO
Notes: Matt